Detailed Change List

Radharani Jewellery ERP: every change requested after the meeting of 2 October 2026
Compiled 8 October 2026

This document lists each requested change in detail, grouped by module and numbered for reference. It describes what each change is and how it should behave. It does not cover cost, scope or timing.

# 1. General changes across the system

1.1 Step-by-step forms

- Entry forms become guided steps with a visible progress bar, like the current New Exchange page.

- The user can go back to an earlier step and edit it, and later figures recalculate.

- Screens named so far: Sales and Exchange. More will be named later, so the stepper is one reusable component.

1.2 Search

- Every search box behaves like the global search and finds boxes, packets, items, codes, HUIDs, customers and so on.

- The dashboard search bar must find boxes and packets.

1.3 Batch identity

- Entries are made batch-wise, and a batch is identified by the date and time of the entry.

- This applies to bulk imports, karigar issues, hallmarking dispatches and raw-material purchases.

- Unpacked items are grouped into batches by upload time.

1.4 Photos

- A photo is required when items leave or return to the store: karigar dispatch and return, hallmarking dispatch and return, photography and similar.

- Changing place between vault, counter and display does not need a photo.

- Custom orders accept reference images (see 10.1).

1.5 "Done by" employee

- Movements get a "done by" dropdown listing all active employees, defaulting to the logged-in user.

- Reason: a phone is often charging, so a colleague makes the vault entry.

- The logged-in user is always still recorded as the actor. The dropdown is an additional field, not a replacement.

1.6 Audit trail

- Every change is recorded and clearly visible: audits, batch edits, weight edits after hallmarking, exchange step edits and deletions.

- Each entry shows who, when, what changed, and the values before and after.

1.7 Remove money-related clutter

- GST is removed from billing, purchases and the website price.

- Pricing is removed from as many screens as possible. Costing stays in Sales and in the new price simulator.

- The dashboard shows no money information.

# 2. Dashboard

2.1 Remove items

- Remove the sales graph.

- Remove the unpaid vendor bill tile.

2.2 Tiles for each kind of entry

- Add a tile for each kind of entry, for example hallmark receive, karigar payment and metal payment.

- Each tile links to its inner page, the same way dashboard links work today.

- A tile can show today's count, or be a plain "Add" tile. Keep it lightweight.

2.3 Ledger links and search

- Link to the Karigar ledger and the Hallmarker ledger.

- The search bar finds boxes and packets.

2.4 Notification bar

- The notification bar flags every product that is out of the vault, wherever it is: counter, display or any other reason.

# 3. Locations and movements

3.1 Locations

- Locations become an owner-managed list, not a fixed set. Examples: Vault, Counter 1, Counter 2, Display and others.

- There can be several counters and several displays.

- The Location report gets a detail page for each location.

3.2 Movement types

| Movement | What can happen next |
| --- | --- |
| Vault to Counter | Sales, Place Change, Return. |
| Vault to Display | Sales, Place Change, Return. |
| Karigar | See section 6. |
| Hallmark | See section 7. |
| Any other purpose | Details recorded as given. Photography is handled here (see section 8). |

3.3 Vault to counter screen

- Remove the separate "Return to vault" option. Everything happens on one screen.

- Show how many boxes are out of the vault and by which user, headed "STILL ON COUNTER".

- Scan several boxes at once.

- If something in a box has been sold, show that status on the box.

- From the pending list, open the details and return the item or box with one click.

- Show out and in timestamps for vault movements side by side.

- Fix the bug: the "Counter to tray" option does not work.

3.4 Rename and redesign "Assign Item"

- "Assign Item" is renamed "Change Item location".

- Its interface is confusing, so redesign it, including a way to scan several items at once.

- When viewing a product while moving it, offer a way to scan the box.

# 4. Inventory, import and HUID tools

4.1 Boxes and packets

- Show boxes and packets together in one list, with a type column.

- Empty boxes and packets can be deleted. This is a soft delete: hidden but kept in the audit trail.

4.2 Unpacked and unassigned items

- Add a list of unpacked (unassigned) items. Today there is none.

- These are grouped into batches by the time of upload. Data in a batch can be changed at any time, with every change logged.

- Fix the bug: a bulk import without a packet value silently defaults to PKT-01. An item with no packet must land in the unassigned list instead.

4.3 Product delete

- A product can be deleted. It is a soft delete.

- It is blocked if the product has ever been sold or is currently out of the store.

4.4 QR codes

- Re-printing QR stickers for individual pieces is not required.

- Add a download of the stored QR data as an Excel file, sortable by box, packet and category.

4.5 Product view

- Show total pieces and total weight, grouped by metal (Gold, Silver).

- Under Gold, break down by category, carat or price range, in any order. Silver works the same way.

4.6 Stock audit

- The owner takes a box and checks it against the system. Each item is scanned and marked present, missing or extra.

- The result is saved as an audit record: who audited, when, and the list of discrepancies.

- The box shows a "last audited" status.

- Available to the owner and manager roles.

4.7 Import format

- The import template follows the format of the government HUID website (sample in the appendix).

- The government file has few columns, so import accepts partial rows. Missing details are completed later.

- The file has no metal column, so the user chooses the metal during import.

- Finished goods enter only through import, which replaces the old ready-made purchase entry.

- The template can be downloaded blank for a chosen number of items, filled in, and uploaded again.

4.8 HUID exporter and Excel round trip

- Add a HUID exporter tool. It is the only export tool needed.

- After hallmarking, download the current data as Excel, fill in the leftover information such as HUIDs and making charges, and upload it again.

- Rows match on the item's internal code.

# 5. Categories and website

5.1 Category tree

- Categories become a two-level tree: Metal (Gold, Silver and the other metals), then Subcategory (Earrings, Bangles, Sakha and so on).

- The same subcategory name can exist under different metals as separate entries.

- The owner manages the whole tree from the ERP.

- Existing free-text categories do not need a careful migration, since all current data is test data.

5.2 Website menu and prices

- The website menu is built from the tree: metals are the top-level items and subcategories sit beneath them.

- Website collections stay as they are.

- Making charges are shown on website items as a separate line.

- GST is removed from website prices.

# 6. Karigar

6.1 One combined screen

- Karigar out and in are merged into one screen.

6.2 Issue

- Issue is either with advance or without advance. The advance can be cash, metal, or both.

- Enter a description, the number of pieces, comments and the estimated weight.

- A printable report is produced for the karigar. No letterhead is required for now.

- Record the number of pieces expected. Item details are filled in later. One batch can contain several categories.

- The expected return date accepts today's date.

- The dispatch page shows pending custom orders, so an item can be added to an order batch. If the item is for an order, the order workflow applies.

6.3 Receive

| Case | Behaviour |
| --- | --- |
| Complete batch returned | Send for hallmarking, or add to stock with an internal code. |
| Incomplete batch returned | Same options for the pieces that came back. The balance stays visible. |
| Pending items returned later | Further receipts against the same batch, with the same options. |

- Example: 10 pieces go out, 5 come back and 5 are still pending. The pending balance is always shown.

- A batch can receive several times. The owner or manager closes the remainder, with a note.

- Returned items still go through the admin Pending Review step before becoming normal stock.

- Wastage and weight loss are typed in by staff, never calculated.

6.4 Payment and advance

- Cash: a record of a payment made in cash.

- Metal: sometimes the karigar is paid in gold. For a 10 g job the karigar may take 1 g. Staff select the purity at that time, and only raw material details such as carat are required. The weight is deducted from stock.

- Karigar payments appear as dashboard tiles.

6.5 Raw metal stock

- Deducting from stock needs a raw-metal balance by metal and carat.

- Raw-material purchases add to this balance. Metal issued to or paid to a karigar deducts from it.

6.6 Karigar ledger

- One ledger per karigar. Weights only, with no financial figures.

- Suggested columns: date, batch, issued, received, loss, metal paid, balance.

- Downloadable as PDF or Excel, and linked from the dashboard.

# 7. Hallmarking

7.1 One combined screen

- Hallmark out and in are merged into one screen.

7.2 Issue

- Issue is either from stock or connected to an order.

- Enter the number of pieces, a collective description and a photograph.

- Items go out untagged. There is no point tagging non-HUID items and then tagging them again.

- At dispatch, state how many pieces are to receive a HUID.

- Both count-based dispatch (untagged items) and item-based dispatch (already tagged stock items) are supported.

7.3 Return

| Case | Steps |
| --- | --- |
| With HUID | Upload HUIDs, several at once. Check weight and description, with the option to alter them. Add to boxes. |
| Without HUID (under 2 g) | Issue an internal code. Check weight and description, with the option to alter. Add to boxes. |
| Order item | The appropriate order workflow follows. |

- Weights can be edited at return. The overall batch weight may change, and every edit is logged.

- If fewer pieces come back than went out, the balance is shown the same way as for karigar. The client says this will rarely happen.

- Returned items go through the admin Pending Review step.

- The "tagged by" name is recorded at return.

7.4 Hallmarker ledger

- One ledger per hallmarking centre. Weights and counts only.

- PDF or Excel download, linked from the dashboard.

# 8. Photography and other purposes

8.1 Photography by box, packet or piece

- Photography dispatch can be done for a whole box, a packet or a single piece.

- Other purposes follow the same movement pattern, with details recorded as given.

# 9. Old gold and silver exchange, and refinery

9.1 Exchange as a resumable step form

- Every stage takes time, so an exchange must be resumable from the last completed step. Today an incomplete exchange cannot be continued.

- Show a list of exchanges, similar to the final valuation list. Clicking one opens the New Exchange form at that exchange's current step.

- Staff can go back to earlier steps and edit until final valuation. Later figures recalculate.

- Once settled, an exchange is locked. Every edit before that is logged.

- The status tracker stays as it is.

9.2 Deduction presets

- The preset deduction rates move to the daily rate-change page.

- Deductions are set by metal and carat.

9.3 Refinery return

- The refinery return calculates automatically, the way the exchange workflow does: weight, purity and deduction give the resulting figure.

- Photo upload stays.

# 10. Custom orders

10.1 Simplified new order

- Steps: create or select the customer; enter the product details with reference images if any; enter the advance paid.

- Reference images are uploaded and compressed through the standard photo service.

- The status board stays.

10.2 In-stock orders

- An order can be placed against a piece already in stock. Customers often leave an advance on a stock item.

- If anyone later tries to sell that piece, a warning is shown. An admin can override it, with a note.

- No expiry timing has been given yet for uncollected orders.

10.3 Order routing

| Situation | Path |
| --- | --- |
| Plain sale | Sales. Sold out of stock. |
| Order, in stock | Sales. |
| Order, not in stock, via karigar | Karigar, then Hallmarking, then Sales. |
| Order, not in stock, bought in (finished and hallmarked) | Sales. |
| Order, bought in, not hallmarked | Hallmarking, then Sales. |
| Order, bought in, not hallmarked and not finished | Karigar, then Hallmarking, then Sales. |

- The client confirmed that if it is not an exchange but an order, the workflow after Order applies.

- Because vendors are removed, the "bought in" branch means goods entered through import.

- Orders link to karigar and hallmarking batches. A purchase can be created from an order and linked to it.

# 11. Pricing and rates

11.1 Rates

- Rates are set per metal and per carat, each entered separately, on the existing daily rates page.

- Gold and silver are both entered per carat or purity.

- If a rate is set to 0, that metal is not shown on the display, and a warning is shown if products of that metal exist.

11.2 Rules to preset

| Rule type | Can be set |
| --- | --- |
| Making charge | Per product, per category (for example Sakha) or by price range. Type: percentage, per gram or per piece. |
| Additional charge | Per product, per category or by price range. |
| Discount | Per product, per category or by price range. Percentage, per gram or per piece. |
| Hallmarking charge | Per product, per category, by price range, by metal, or as an all-products default. Applies to everything, including items on internal codes. |
| Rates | By metal and carat, with the zero-rate behaviour above. |

- Making charges, additional charges, discounts and hallmark charges are set by carat plus price range.

- The price used to choose a band is the metal value only (net weight times the carat rate). Using the final price would be circular, because the final price depends on the making charge, which depends on the band.

- Because the metal value moves with the daily rate, the same piece can fall into a different band when the rate changes. This was confirmed on 4 October 2026 after a worked example.

- When several rules could apply, the most specific wins: product, then category, then price range, then metal.

- A screen shows the making charges for each category. Missing ones can be assigned there, or a new rate set per category or product.

- Discounts follow the same model as making charges.

- Additional charges can be added to selected products or categories.

- The overall pricing calculation still waits for the client's own Excel sheet, so it stays provisional.

11.3 Price simulator

- A read-only tool: enter metal, carat, weight, category and so on, and see the computed price with its breakdown (metal, making charge, hallmark charge, additional charges, discount).

- Available to staff with pricing access.

# 12. Sales

12.1 Flow

- The sale becomes a step-by-step form with a status bar, like Exchange. Proposed steps: Customer, Items, Charges, Payment, Review.

- New customers can be added inside the sales page.

- A referral code can be entered. A person cannot use their own code on their own purchase.

12.2 Vault check

- If a scanned item is still recorded as being in the vault, the sale cannot proceed. The screen offers to move it out of the vault to the counter first.

- An item reserved for an order shows the in-stock order warning (10.2).

12.3 Costing

- Sales uses the pricing formula to cost each item.

- Additional charges can be added to the sale.

- An adjustment field gives a discount, as a flat amount or a percentage, and needs no admin approval.

12.4 Payments and balance

- Payment modes: Cash, UPI, Card, Bank. Cash is selected by default.

- A bill can be paid in parts across modes. For example, a bill of 20,000 may be 10,000 cash and 10,000 by UPI. Each part is stored as its own payment.

- The balance is shown for each sale. Further payments can clear it later, and a sale with a balance can still be verified.

- Payments are insert-only rows, and the balance is calculated, not stored.

12.5 Verification and bill

- The sale verification queue stays: items are reserved on entry and become sold when an admin verifies.

- At verification, the admin enters the original Tally bill number. This replaces the system-generated invoice number and sequence.

- Sales history is shown. No invoice is generated.

- A simple printable bill can show which items and quantity were sold at which price, with no tax breakup.

12.6 Customer message

- The copyable confirmation message states how the payment was received, for example "10,000 cash and 10,000 UPI".

# 13. Purchases

13.1 Raw material only

- Purchases are kept only for raw material, as the source of raw-metal stock (see 6.5).

- Only a reference bill number and a notes box are kept. No financial details and no payment status.

- Finished goods are not purchased in the ERP. They enter through import (see 4.7).

- Entries are batch-wise, identified by their timestamp.

# 14. Ledgers

14.1 The three ledgers

| Ledger | Details |
| --- | --- |
| Karigar | One per karigar. Weights, no money (see 6.6). |
| Hallmarker | One per hallmarking centre (see 7.4). |
| Customer | Shown on the customer detail page: sales, payments and balances. Needed for part payments. |

- All three can be downloaded as PDF or Excel.

- The old accounting ledger, journal entries and the Tally export are removed.

# 15. Referral (replaces Loyalty)

15.1 Referral programme

- The Loyalty module is removed. The section is renamed Referral and moves out of Administration.

- Codes are opt-in. No default code is issued to every customer, only to those who choose to take part.

- A person's code cannot be used against their own purchases.

- For each code, show how many grams of metal were purchased against it.

- Referral points exist. The owner sets the rules for awarding them inside the ERP. The exact mechanism is still to be designed.

# 16. Monthly installment scheme

16.1 Changes

- Add an existing member, entering the months already paid and the amount pending.

- Show months paid, months pending and the completion date. The completion date is the start date plus the total number of months.

- There is no completion bonus.

- When a scheme matures, staff choose one of three outcomes: create an order, make a sale, or reserve a product in stock (using the advance).

# 17. Messages

17.1 Copy-and-send only

- No automatic sending, firing or scheduling. All message types are generated for copying into WhatsApp or SMS and marked as sent, in one shared place.

| Group | Message types |
| --- | --- |
| Sales | Sales confirmation, including how payment was received, and a review link (the link itself is still to be supplied). |
| Installment | New scheme welcome, reminder, default or completion of scheme, sales. |
| Order | Order accepted with estimated date; received from karigar; sent to hallmarking; ready, at the store, please collect. |

# 18. Features removed

18.1 Removed

- Dashboard sales graph and the unpaid vendor bill tile.

- Per-piece QR sticker reprint.

- The separate "Return to vault" option.

- Vendors and suppliers, and ready-made product purchases. Karigars and hallmarking centres remain as named parties because their ledgers need them. Sales and purchases get a plain notes box.

- Invoices, invoice numbering, GST and payment status on purchases.

- The accounting module, including the chart of accounts, journal entries and the Tally export.

- Loyalty (the points ledger and redemption) and default referral codes.

- Separate karigar in/out and hallmark in/out screens.

# Appendix: government HUID import sample

File: ornaments (1).csv

| S No. | Item Category | No Of Unit | HUID | Weight of Article (Gms) | Purity |
| --- | --- | --- | --- | --- | --- |
| 1 | Mix Ornaments | 1 | TIEAPZ | 1.765 | 24K |
| 2 | Mix Ornaments | 1 | JPFMZG | 3.59 | 24K |
| 3 | Mix Ornaments | 1 | D9GRMN | 1.765 | 24K |
| 4 | Mix Ornaments | 1 | 2WS48C | 0.95 | 24K |
| 5 | Mix Ornaments | 1 | 61ISP1 | 0.95 | 24K |

- HUIDs are six characters, letters and digits.

- There is no metal, box, packet, subcategory or making charge column. The user picks the metal at import, and the rest is filled in later.

- "Mix Ornaments" is a generic category and will not map to a real subcategory automatically.